## Slide 1
Monroe Avenue Parking / Mobility Study

## Slide 2
Fisher Associates
  William Price, RLA – Principal in Charge
  Frank Armento, AICP CEP – Senior Planner
  Sarah Hogan, RLA – Project Manager
  Michael Godfrey – Planner
City of Rochester
  Josh Artuso - Senior GIS Analyst / City Planner
  Doug Benson - Associate City Planner
  Marguerite Parrino - Principal Staff Assistant
Team Introductions
Project Overview
Monroe Avenue Parking / Mobility Study
  Josh Artuso - Senior GIS Analyst / City Planner

## Slide 3
Inventory Phase January 2016, on-going
  Review of existing plans and studies
  Inventory Existing Conditions
  Inventory Regulatory Signage
  Parking Utilization Collection Period
    January 11th – January 24th
Public Participation Plan
Develop DRAFT Parking Survey
Project Schedule
Project Status
Monroe Avenue Parking / Mobility Study

## Slide 4
Project Schedule

## Slide 5
Study Area / Project Boundary

## Slide 6
Study Area / Project Boundary

## Slide 7
Zoning

## Slide 8
Land Use

## Slide 9
Transit Routes & Stops

## Slide 10
Bike Facilities

## Slide 11
Parking Areas

## Slide 12: Methodology Utilization Collection Period
Monroe Avenue Parking / Mobility Study

## Slide 13: Parking Survey – Review/Feedback
Survey Feedback Deadline
1 week, Tuesday – February 16th, 2016
Survey Time Frame Distribution Window
4-6 weeks
Method
Survey Monkey
Advertise & provide link on City website
Send link directly to stakeholder
Obtain contact information/emails from Neighborhood Associations
QR Code / Flyer in business window
QR Code / Flyer at cash register
Link/Flyer with parking ticket
Monroe Avenue Parking / Mobility Study

## Slide 14: Public Participation Plan
Public Participation Plan (PPP) is a document that details the specific methodology for community and stakeholder outreach, establishes roles and responsibilities of the Project Team, and identifies key outreach meetings at critical points throughout the process.
Elements of the PPP will include:
Confirmation of Stakeholders
Stakeholder Survey
General Public Survey
Webpage Design/Content
Social Media Strategy
Outline of Public Meetings
DRAFT for review to PAC week of February 22nd, 2016
Monroe Avenue Parking / Mobility Study

## Slide 15: Stakeholder List
Develop / Confirmation of Stakeholders
  Rochester Police Department
  Primary Land Owners
  Rochester Regional Transit Service (RTS)
  City of Rochester - Department of Environmental Services
Monroe Avenue Parking / Mobility Study

## Slide 16: PAC Member Discussion
Corridor Study Goals
Sub-areas to Monroe Avenue Corridor
Next steps
Monroe Avenue Parking / Mobility Study

## Slide 17
Next Steps…
Finalize Inventory Phase
  Stakeholder Interviews
  Draft Public Participation Plan to PAC
  Initiate Public Survey
  PAC Meeting #2 – Meeting Date TBD
  Public Meeting #1 – Meeting Date TBD
Begin Analysis Phase
Monroe Avenue Parking / Mobility Study